VU Stars — Backend Development Roadmap (20 Days)

Project: VU Stars — Virtual University resource portal (handouts, midterm/final past papers, GDBs, quizzes) organized by Department → Course → Semester.

Stack: Django + Django REST Framework + PostgreSQL + JWT Auth Rule: Daily 2 hours. Pehle "concept/resource" samjho (20-30 min), phir "code" karo (90 min). AI se code samjho, likhwao, phir khud type/dobara likho — copy-paste nahi.

PHASE 1 — Setup & Foundations (Day 1–4)

Day 1: Project Setup + PostgreSQL Connection

- Cover before coding: Python venv, pip, Django project vs app structure, settings.py basics, PostgreSQL install + creating a DB/user.

- Code today:

  - Virtual environment banao, Django install karo

  - django-admin startproject vustars_backend

  - psycopg2-binary install, DATABASES config PostgreSQL ke liye

  - Git init, proper .gitignore (venv, .env, pycache)

- Deliverable: Django server PostgreSQL se connected chal raha ho.

Day 2: Apps Architecture + Custom User Model

- Cover before coding: Django apps kya hote hain (project vs app), AbstractUser kyun use karte hain aur kyun ye first migration se pehle hi karna zaroori hai.

- Code today:

  - Apps banao: users, courses, resources

  - users app me CustomUser(AbstractUser) model banao (role field: student/admin/moderator)

  - AUTH_USER_MODEL settings me set karo, migrate karo

- Deliverable: Custom user model working, superuser bana ke admin panel me login.

Day 3: DRF Setup + First Serializer

- Cover before coding: REST API kya hota hai, Serializer/View/Router ka basic flow.

- Code today:

  - djangorestframework install, INSTALLED_APPS me add

  - Ek simple test model + serializer + APIView bana ke browsable API test karo

- Deliverable: Ek dummy endpoint browser me DRF ka interface dikhaye.

Day 4: Database Design (ER Diagram) + Courses App Models

- Cover before coding: ER diagram design karna (kaghaz pe ya draw.io) — Department, Course, Semester, Resource, Comment relationships samjho (FK vs M2M).

- Code today:

  - courses app me models: Department, Course (FK Department), Semester

  - Migrations, admin.py me register karo

- Deliverable: Admin panel se Department → Course → Semester add kar sako.

PHASE 2 — Core Models & Authentication (Day 5–9)

Day 5: Resources App — Core Model

- Cover before coding: Django FileField, choices field (TextChoices).

- Code today:

  - Resource model: title, file, resource_type (handout/midterm/final/gdb/quiz — TextChoices), course (FK), semester (FK), uploaded_by (FK User), uploaded_at, downloads_count

- Deliverable: Resource model migrated, admin se ek file upload test karo.

Day 6: Media Handling

- Cover before coding: MEDIA_ROOT/MEDIA_URL, file validators (size/extension), urls.py me media serving (dev only).

- Code today:

  - File size/type validator (FileExtensionValidator) Resource model pe lagao

  - Media serving config karo, ek file upload karke URL se access karo

- Deliverable: Uploaded file browser me directly open ho.

Day 7: JWT Authentication

- Cover before coding: JWT kya hota hai (access + refresh token), session auth se kyun better hai React ke liye.

- Code today:

  - djangorestframework-simplejwt install + config

  - Register endpoint (custom serializer), Login (token obtain), Refresh endpoint

  - Postman se test: register → login → protected endpoint hit karo token ke saath

- Deliverable: Working auth flow — token milta hai aur protected route access hoti hai.

Day 8: Permissions & Roles

- Cover before coding: DRF permission classes (IsAuthenticated, IsAdminUser), custom permission class kaise banate hain.

- Code today:

  - Custom IsAdminOrModerator permission class

  - Resource upload sirf admin/moderator kar sake, students sirf read kar sakein

- Deliverable: Student token se upload try karo → 403 error aana chahiye.

Day 9: Serializers Deep-Dive

- Cover before coding: Nested serializers, SerializerMethodField, source argument.

- Code today:

  - ResourceSerializer me nested CourseSerializer dikhao (read-only)

  - download_url jaisa computed field add karo

- Deliverable: API response me course ka naam bhi dikhe, sirf ID nahi.

PHASE 3 — API Development (Day 10–15)

Day 10: ViewSets & Routers

- Cover: ModelViewSet vs APIView, DefaultRouter.

- Code: Resource, Course endpoints ko ModelViewSet me convert karo, router se URLs auto-generate karo.

- Deliverable: Full CRUD endpoints ek line routing se working.

Day 11: Filtering & Search

- Cover: django-filter package, DRF SearchFilter.

- Code: Resources ko course, semester, type se filter karo; title se search karo.

- Deliverable: /resources/?course=1&type=midterm&search=data jaisa query kaam kare.

Day 12: Pagination

- Cover: PageNumberPagination vs LimitOffsetPagination.

- Code: Custom pagination class (page_size=10) globally set karo.

- Deliverable: Response me count, next, previous, results structure dikhe.

Day 13: Comments Feature

- Cover: Nested resources (Comment belongs to Resource), ForeignKey related_name.

- Code: Comment model + CRUD endpoint (/resources/<id>/comments/).

- Deliverable: Student comment add kar sake, sirf apna comment delete kar sake.

Day 14: Download Tracking + Throttling

- Cover: DRF throttling classes (rate limiting kyun zaroori hai).

- Code: Custom /resources/<id>/download/ endpoint jo downloads_count +1 kare; throttle add karo (e.g. 10/min per user).

- Deliverable: Har download count badhta dikhe, spam requests block ho.

Day 15: API Documentation

- Cover: OpenAPI/Swagger ka concept — production API me docs kyun zaroori hain.

- Code: drf-spectacular install, Swagger UI setup.

- Deliverable: /api/docs/ pe pura interactive API documentation.

PHASE 4 — Production-Grade Practices (Day 16–20)

Day 16: Environment Variables & Settings Split

- Cover: Secrets ko code me hardcode kyun nahi karte, django-environ.

- Code: .env file banao (SECRET_KEY, DB credentials), settings/base.py, dev.py, prod.py split.

- Deliverable: Koi bhi secret git me na ho, .env.example file bhi banao.

Day 17: Testing

- Cover: Unit test vs API test, Django TestCase / APITestCase.

- Code: Models ke liye 2-3 tests, ek auth flow test, ek permission test.

- Deliverable: python manage.py test se sab pass ho.

Day 18: Logging & Error Handling

- Cover: Django logging config (console + file handler), DRF custom exception handler.

- Code: Logging setup karo, custom exception handler jo consistent error format de.

- Deliverable: Error hone pe proper JSON error response (500 raw error page nahi).

Day 19: Celery + Redis (Intro-Level Background Tasks)

- Cover: Background task kyun chahiye (e.g. email notification blocking response nahi karni chahiye).

- Code: Basic Celery + Redis setup, ek simple task (naya resource upload hone pe log/email trigger).

- Deliverable: Task async chale, response turant wapas aaye.

Day 20: Admin Panel Polish + Full Review

- Cover: Django admin customization (list_display, search_fields, list_filter, inlines).

- Code: Sab models ka admin polish karo; pura backend end-to-end test karo (Postman collection banao); API README likho.

- Deliverable: Backend MVP complete — clean, tested, documented, deploy-ready structure.

Next Phases (after Day 20 — separate detailed plans later)

- Frontend Phase (React — separate ~15-20 day plan)

- Dockerization (backend + frontend + Postgres containerize)

- Deployment (Railway/Render + Vercel/Netlify, CI/CD basics)